Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dashboard Overview | USN-1 | As a user, I can view an overview of key Formula 1 race intelligence metrics. | 2 | High |  |
| Sprint-1 | Driver Performance Analysis | USN-2 | As a broadcast analyst, I can view a driver leaderboard with cumulative points across seasons. | 3 | High |  |
| Sprint-1 | Championship Analysis | USN-3 | As a strategist, I can compare my team's championship points trajectory with Red Bull Racing and Mercedes. | 3 | High |  |
| Sprint-2 | Tyre Strategy Analysis | USN-4 | As a strategist, I can compare Soft, Medium, Hard, and Intermediate tyre strategies across race outcomes and circuit types. | 3 | High |  |
| Sprint-2 | Circuit & Grand Prix Analysis | USN-5 | As a broadcast analyst, I can identify countries that have hosted the most Grand Prix rounds. | 2 | High |  |
| Sprint-2 | Podium Analysis | USN-6 | As a journalist, I can visualize podium achievements by driver, team, and nationality. | 3 | Medium |  |
| Sprint-3 | Driver Reliability Analysis | USN-7 | As a technical analyst, I can analyze DNF patterns by driver, team, failure type, and circuit type. | 3 | High |  |
| Sprint-3 | Reliability Trends | USN-8 | As a technical analyst, I can compare driver reliability and race completion trends across 17 seasons. | 3 | High |  |
| Sprint-3 | Data Preparation | USN-9 | As a dashboard developer, I can validate and prepare the 6,464 race records for Tableau analysis. | 2 | High |  |
| Sprint-4 | Interactive Dashboard | USN-10 | As a user, I can filter dashboard views by season, driver, team, nationality, tyre compound, and circuit. | 3 | High |  |
| Sprint-4 | Tableau Story & Insights | USN-11 | As a stakeholder, I can explore a Tableau Story summarizing findings for data-driven decisions. | 2 | Medium |  |
| Sprint-4 | Testing & Documentation | USN-12 | As a project team, we can validate calculations and visuals and document key findings and limitations. | 2 | Medium |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High |  |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low |  |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High |  |
|  | Dashboard |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 27 Oct 2026 | 01 Nov 2026 | 8 | 01 Nov 2026 |
| Sprint-2 | 8 | 6 Days | 02 Nov 2026 | 07 Nov 2026 | 8 | 07 Nov 2026 |
| Sprint-3 | 8 | 6 Days | 08 Nov 2026 | 13 Nov 2026 | 8 | 13 Nov 2026 |
| Sprint-4 | 7 | 6 Days | 14 Nov 2026 | 19 Nov 2026 | 7 | 19 Nov 2026 |

Velocity:

For planning purposes, the four sprints contain 31 story points over 24 planned sprint-days. Average planned velocity = 31 ÷ 24 = approximately 1.29 story points per day. Replace planned values with actual completed points at each sprint review.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

## Project Scope and Deliverables

The project uses Tableau to create an interactive Formula 1 Race Intelligence Dashboard covering driver performance, constructors' championship comparison, tyre strategy, Grand Prix hosting patterns, podium distribution, and driver reliability/DNF analysis. The project brief describes 6,464 race records across 17 seasons.

Planned deliverables include a prepared dataset, Tableau worksheets, an interactive dashboard with filters, a Tableau Story, validation of calculations and visuals, and a concise insights report. Team ID and team-member names are intentionally left blank.